UCC Filing Data
Ingestion Strategy

Recommended Approach for Nationwide Coverage

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

Prepared for Real Finance, Inc.
February 2026

CONFIDENTIAL

# Table of Contents

1.  Executive Summary

2.  Objective & Constraints

3.  Recommended Approach: Hybrid 3-Tier Architecture

4.  Tier 1 — Free Open Data APIs

5.  Tier 2 — State Bulk Subscriptions

6.  Tier 3 — Commercial Data Provider

7.  Commercial Provider Comparison

8.  Data Normalization & Storage

9.  Cost Summary

10. Expected Latency by Source

11. Rollout Plan

12. Risk Factors & Mitigations

13. Recommendation

# 1. Executive Summary

Real Finance, Inc. requires continuous access to every UCC (Uniform Commercial Code) filing across all 50 U.S. states and the District of Columbia. This document outlines the recommended approach for building a centralized UCC filing database that captures new filings within three days of their recording, at an estimated annual cost of approximately $399,000 — well within the $1,000,000 budget.

The recommended architecture is a hybrid 3-tier ingestion system that strategically combines free government APIs, direct state bulk data subscriptions, and a commercial data provider to optimize for cost, coverage, and latency. This approach avoids over-reliance on any single data source while ensuring that all 51 jurisdictions are covered with no gaps.

# 2. Objective & Constraints

## Objective

Continuously ingest every UCC filing from all 51 jurisdictions (50 states + DC) into a centralized, normalized database.

## Constraints

Maximum annual budget: $1,000,000 per year

Maximum acceptable latency: 3 calendar days from date of filing at the state level

Expected data volume: ~145,000 new filings per month (~1.7 million per year)

Data quality: All records must be normalized to a common schema regardless of source format

Auditability: Full audit trail of every ingestion run, with original source records preserved

# 3. Recommended Approach: Hybrid 3-Tier Architecture

Rather than relying on a single commercial provider for all 51 jurisdictions — which would cost $300K–$500K annually and create a single point of failure — the recommended approach uses three tiers of data sources, prioritizing the cheapest and most direct sources wherever they are available.

| Tier | Source Type | States | Annual Cost | Latency |
| --- | --- | --- | --- | --- |
| Tier 1 | Free Open Data APIs (Socrata) | 2 | $0 | ~1 day |
| Tier 2 | State Bulk Subscriptions | 15 | ~$98,830 | 1–3 days |
| Tier 3 | Commercial Provider API | ~34 | ~$300,000 | 1–3 days |
| Total | All sources combined | 51 | ~$398,830 | ≤3 days |

This tiered approach provides a ~$600,000 budget buffer to absorb price increases, higher-than-expected commercial provider costs, and future infrastructure expenses.

## Why a Hybrid Approach?

Cost optimization: Free APIs for CT and CO eliminate cost for those states entirely and provide the freshest data (daily updates).

Direct state relationships: 15 states offer bulk data subscriptions at far lower cost than commercial providers. For example, California's weekly XML downloads are free, and North Dakota is only $480/year.

Data quality cross-checks: Where Tier 2 and Tier 3 overlap, we can cross-reference records to identify data quality issues from either source.

Reduced vendor risk: No single vendor can cut off access to all 51 jurisdictions. Free APIs and state bulk subscriptions are not subject to commercial contract disputes.

# 4. Tier 1 — Free Open Data APIs

Two states — Connecticut and Colorado — publish their UCC filing indexes as open data via the Socrata SODA API platform. These are free, require no authentication (though an optional app token raises rate limits), and provide daily-refreshed JSON data.

| State | API Platform | Frequency | Latency | Format | Annual Cost |
| --- | --- | --- | --- | --- | --- |
| Connecticut | data.ct.gov (Socrata SODA) | Daily | ~1 day | JSON | $0 |
| Colorado | data.colorado.gov (Socrata SODA) | Daily | ~1.5 days | JSON | $0 |

## How It Works

The ingestion scheduler polls each API daily using the Socrata SODA query language.

Incremental pulls are performed using a date filter ($where clause) to fetch only filings recorded since the last ingestion run.

Pagination is handled via $limit and $offset parameters (default page size: 5,000 records).

No credentials are required. An optional Socrata app token raises the rate limit from 1,000 to 4,000 requests per hour.

Total Tier 1 cost: $0/year

# 5. Tier 2 — State Bulk Subscriptions

Fifteen states offer direct bulk data access — either as downloadable files (CSV, XML, fixed-width, tab-delimited) or via subscription-based data feeds. These are purchased directly from the state Secretary of State office (or equivalent agency) and provide the most authoritative data available.

## Data Delivery Models

State bulk data programs use one of three delivery models. Understanding which model each state uses is critical for efficient ingestion — it determines whether we need an initial data purchase, how much data each download contains, and how the pipeline processes it.

| Delivery Model | States | How It Works | Efficiency |
| --- | --- | --- | --- |
| Initial Load + Incremental Updates | TX, CA, MN, FL | Purchase a one-time master file to seed the database, then subscribe to periodic updates containing only new/changed filings. | Most efficient — daily downloads are small and fast to process. |
| Full Replacement | ID | Each extract is the COMPLETE database. No initial load needed, but every download replaces all prior data. | Simple but less efficient — re-parses all records each cycle. |
| To Be Verified | KY, WV, ND, AR, IN, NY, NC, SC, SD, AZ | These states offer bulk subscriptions but we have not yet confirmed whether they deliver full dumps or incremental deltas. | Will be verified during subscription setup for each state. |

The ingestion pipeline handles all three models safely. Every record is stored via an upsert operation (insert if new, update if existing) keyed on the unique combination of filing number, state, debtor name, and secured party name. This means that even full-replacement downloads will not create duplicate records — existing records are simply updated in place.

## Per-State Details

| State | Format | Frequency | Latency | Annual Cost | Notes |
| --- | --- | --- | --- | --- | --- |
| California | XML | Weekly | ≤3 days | $0 | Master file ($100) + free weekly updates |
| Texas | JSON | Daily | 1 day | $1,350 | Master Unload + Daily Filing Data Updates |
| Kentucky | CSV | Daily | 1 day | $18,000 | $1,500/mo; delivery model TBD |
| West Virginia | CSV | Weekly | ≤3 days | $5,000 | 3 files per week; delivery model TBD |
| Idaho | Tab-delimited | Biweekly | ≤3 days | $3,250 | Full replacement each extract |
| North Dakota | CSV | Biweekly | ≤3 days | $480 | $40/mo; delivery model TBD |
| Minnesota | CSV | Weekly | ≤3 days | $5,000 | Initial dataset + weekly updates |
| Arkansas | CSV | Weekly | ≤3 days | $150 | $150/yr INA; delivery model TBD |
| Indiana | XML (IACA v4.0) | Weekly | ≤3 days | $2,000 | REST API via INBiz; model TBD |
| New York | XML | Weekly | ≤3 days | $3,600 | $300/mo subscription; model TBD |
| North Carolina | CSV | Weekly | ≤3 days | $5,000 | Contract-based; model TBD |
| South Carolina | CSV | Weekly | ≤3 days | $54,000 | $4,500/mo; delivery model TBD |
| South Dakota | CSV | Weekly | ≤3 days | $1,000 | Subscription-based; model TBD |
| Arizona | CSV | Monthly | ≤3 days* | $2,000 | *Monthly cadence; model TBD |
| Florida | Fixed-width | Daily | 1 day | $3,000 | Quarterly full dump + daily updates |

## Subscription Priority Order

We recommend activating Tier 2 subscriptions in the following order, based on cost efficiency and data freshness:

Priority 1: California (free), Texas ($1,350 Master Unload + Daily Filing Data Updates) — highest value, daily/weekly data

Priority 2: Kentucky ($18K), Florida ($3K) — daily data, important jurisdictions

Priority 3: New York ($3,600) — large filing volume state

Priority 4: WV, MN, NC, IN, AR, ND, SD, ID (~$21K combined)

Priority 5: South Carolina ($54K) — evaluate if commercial provider covers adequately first

Priority 6: Arizona ($2K) — monthly cadence may require commercial backup

## Texas: Master Unload + Daily Filing Data Updates

Texas uses a two-step process managed by the Secretary of State's office. This is the model for how we establish and maintain the Texas portion of our UCC database:

Step 1 — Master Unload: Purchase the Master Unload ($1,350) from the Texas SOS. This is a one-time purchase containing every historical UCC filing in the SOS database. It seeds our local database with the complete Texas filing index.

Step 2 — Daily Filing Data Updates: Subscribe to the Daily Filing Data Updates. This is an ongoing subscription that delivers a daily incremental JSON file containing only filings that were recorded, amended, or updated since the previous day. These daily updates are downloaded and applied against the Master Unload to keep our local database current with the data maintained in the SOS database.

Both the Master Unload and Daily Filing Data Updates use the same JSON schema, so the ingestion pipeline handles them with a single parser. The pipeline automatically detects which mode to use: if no Texas data exists in the local database, it expects a Master Unload file; if Texas data already exists, it looks for the latest Daily Filing Data Update.

Total Tier 2 cost: ~$98,830/year

# 6. Tier 3 — Commercial Data Provider

The remaining ~34 states do not offer practical direct bulk data access. For these jurisdictions, we recommend contracting with a single commercial UCC data provider that aggregates filings nationwide and exposes them via a REST/JSON API.

The commercial provider acts as a catch-all — it covers every state that we don't have a cheaper, more direct source for. As we activate more Tier 2 subscriptions over time, the commercial provider's role (and negotiating leverage for a lower contract price) can be adjusted.

## States Covered by Tier 3

Alabama, Alaska, Delaware, DC, Georgia, Hawaii, Iowa, Illinois, Kansas, Louisiana, Maine, Maryland, Massachusetts, Michigan, Mississippi, Missouri, Montana, Nebraska, Nevada, New Hampshire, New Jersey, New Mexico, Ohio, Oklahoma, Oregon, Pennsylvania, Rhode Island, Tennessee, Utah, Vermont, Virginia, Washington, Wisconsin, Wyoming

# 7. Commercial Provider Comparison

Three commercial providers have been identified as suitable candidates for the Tier 3 data feed. We recommend soliciting quotes from all three and selecting based on price, API quality, and data freshness.

| Provider | Coverage | API Style | Est. Annual Cost | Key Strengths |
| --- | --- | --- | --- | --- |
| Baselayer | 50 states | REST / JSON | $200K–$400K | API-first, modern platform, daily refresh |
| First Corporate Solutions (FCS) | 50 states | REST / JSON | $200K–$400K | Purchases direct from states; also covers Delaware |
| LexisNexis | 48 states daily | REST / JSON | $300K–$500K | Deepest historical archive, most comprehensive |

## Recommendation

Begin with Baselayer or First Corporate Solutions due to their lower price range and modern API design. FCS has the additional advantage of being an existing Delaware Authorized Searcher, which is relevant because Delaware is the only state that restricts UCC search access to a closed set of 25 certified searchers — FCS is one of them.

# 8. Data Normalization & Storage

Data arrives in at least five different formats (JSON, CSV, XML, tab-delimited, fixed-width ASCII) with inconsistent field names, date formats, and status codes. A normalization layer standardizes all records before storage.

## Normalization Rules

Dates: All dates converted to ISO 8601 format (YYYY-MM-DD)

Filing types: Mapped to standard codes: UCC-1, UCC-3, UCC-3 Amendment, UCC-3 Assignment, UCC-3 Continuation, UCC-3 Termination, UCC-5

Status codes: Normalized to: active, lapsed, terminated, continued

Names: Whitespace normalized; extra spaces collapsed

ZIP codes: Standardized to 5-digit or ZIP+4 format

## Database Schema

All records are stored in a SQLite database with the following normalized schema:

| Field Group | Fields | Purpose |
| --- | --- | --- |
| Identity | filing_number, state | Unique filing identification |
| Filing Details | filing_type, filing_date, lapse_date, filing_status | Core filing metadata |
| Debtor Info | debtor_name, debtor_address, debtor_city, debtor_state, debtor_zip, debtor_type | Who owes the debt |
| Secured Party | secured_party_name, secured_party_address, secured_party_city, secured_party_state, secured_party_zip | Who holds the lien |
| Collateral | collateral_description | What secures the filing |
| Amendments | original_filing_number, amendment_type | Links to parent filing |
| Audit | source_tier, source_raw, ingested_at, last_updated_at | Full traceability to original source |

The source_raw column preserves the original record exactly as received from the data source, ensuring that any normalization decisions can be audited or reversed.

## Storage Capacity

Expected volume: ~145,000 new records per month (~1.7 million per year)

Initial storage: SQLite with WAL (Write-Ahead Logging) mode for concurrent read access

Migration path: PostgreSQL, if concurrent write access or higher volumes demand it

# 9. Cost Summary

| Tier | Source | States | Annual Cost |
| --- | --- | --- | --- |
| Tier 1 | Free Open Data APIs (Socrata) | 2 | $0 |
| Tier 2 | State Bulk Subscriptions | 15 | $98,830 |
| Tier 3 | Commercial Provider (est.) | ~34 | $300,000 |
|  |  | Total | $398,830 |
|  |  | Budget ($1M) Remaining | $601,170 |

## Budget Buffer Allocation

The ~$600K buffer provides substantial headroom for:

Higher-than-estimated commercial provider contract costs (quotes range $200K–$500K)

Additional Tier 2 subscriptions as states open new bulk access programs

Infrastructure and compute costs (servers, storage, monitoring)

Annual price increases from state agencies and commercial providers

Potential migration to managed PostgreSQL hosting

# 10. Expected Latency by Source

All 51 jurisdictions meet the ≤3 calendar day latency target:

| Data Source | States | Poll Frequency | Typical Latency |
| --- | --- | --- | --- |
| Socrata API | CT, CO | Every 6 hours | ~1 day |
| State daily downloads | TX, KY, FL | Daily (2 AM ET) | 1 day |
| State weekly downloads | CA, WV, MN, AR, IN, NY, NC, SC, SD | Daily check, weekly data | 1–3 days |
| State biweekly downloads | ID, ND | Daily check, biweekly data | 1–3 days |
| Commercial provider API | ~34 states | Daily (2 AM ET) | 1–3 days |

Note: Arizona's monthly state subscription cadence may intermittently exceed 3 days. The commercial provider serves as a backup source for Arizona to ensure the latency SLA is met.

# 11. Rollout Plan

The rollout is structured in five phases over approximately eight weeks, with the free and lowest-risk sources activated first:

## Phase 1 — Validation (Week 1)

Test ingestion pipeline against Connecticut and Colorado free APIs

Validate database schema and normalization with real filing data

Verify incremental pull logic (fetch only new records since last run)

Cost: $0

## Phase 2 — Open APIs Live (Week 2)

Set up automated cron schedule for CT and CO (every 6 hours)

Register for Socrata app token to raise API rate limits

Monitor ingestion logs for errors and data quality issues

Cost: $0

## Phase 3 — Commercial Provider (Weeks 3–6)

Contact Baselayer, First Corporate Solutions, and LexisNexis for formal quotes

Negotiate and sign contract for nationwide daily data feed

Configure API credentials and run test connection

Execute initial full pull for all ~34 Tier 3 states

Set up daily automated ingestion cron job

Cost: ~$300,000/year (contract-dependent)

## Phase 4 — State Subscriptions (Weeks 4–8)

Activate Tier 2 subscriptions in priority order (see Section 5)

Begin with California (free) and Texas ($1,350), then expand

Verify each state's delivery model (initial load + incremental vs. full replacement) during subscription setup

Cross-reference Tier 2 direct data against Tier 3 commercial data for quality assurance

Cost: ~$98,830/year (incremental)

## Phase 5 — Steady State (Week 8+)

All 51 jurisdictions ingesting on their defined schedules

Monitor latency SLA dashboard daily

Evaluate South Carolina subscription ($54K) vs. commercial provider coverage

Evaluate PostgreSQL migration if data volumes or concurrent access demands increase

# 12. Risk Factors & Mitigations

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Commercial provider contract exceeds $300K estimate | Medium | Medium | Budget buffer of $601K absorbs up to $500K. Negotiate multi-year discount. |
| State changes bulk data format without notice | Medium | Low | Raw source data preserved; adapter can be updated without data loss. |
| Socrata API rate limiting or deprecation | Low | Low | Only 2 states affected; fall back to commercial provider for CT/CO. |
| State bulk subscription price increases | Medium | Low | Budget buffer; can drop Tier 2 states and use commercial provider instead. |
| Delaware authorized searcher access | High | Low | Use FCS (an existing Authorized Searcher) for Delaware via commercial API. |
| Data quality inconsistencies across sources | High | Medium | Normalizer layer + source_raw preservation for audit. Cross-reference Tier 2 vs Tier 3. |
| SQLite performance at scale (>5M records) | Low | Medium | Designed for easy migration to PostgreSQL. SQLite WAL mode handles 1.7M/yr comfortably. |

# 13. Recommendation

We recommend proceeding with the hybrid 3-tier ingestion architecture as described in this document. The approach balances cost, data quality, and operational simplicity:

Start with free validation: Begin Phase 1 immediately — test the pipeline against the free CT and CO APIs at zero cost and zero risk. This validates the entire ingestion, normalization, and storage pipeline end-to-end with real data.

Begin commercial provider outreach: In parallel with Phase 1 testing, initiate contact with Baselayer, First Corporate Solutions, and LexisNexis to solicit formal quotes. This is the longest lead-time item and should start as early as possible.

Layer in state subscriptions: Once the commercial provider is live, begin activating Tier 2 state subscriptions in priority order. Each Tier 2 source activated reduces dependence on the commercial provider and provides a higher-authority data source for cross-validation.

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

End of Document